# Enterprise SEO Remediation Playbook

Version 3 — rebuilt against the site's full Ahrefs Site Audit issue export

Source data: kinexisdigital hreflang-annotation export (380 rows / 190 groups) + full Ahrefs Site Audit issue list (25 issue types, 3,672 flagged instances) supplied by the client

## How To Use This Document

This playbook is written to be executed by an autonomous coding agent, one phase at a time, with a human reviewing the completion report before the next phase is unlocked. Each phase includes: (1) the specific Ahrefs issue categories it resolves, (2) a task list, (3) a definition of done, and (4) a mandatory completion report. The agent should not skip ahead, batch phases together, or 'fix' issues not named in the current phase.

Reality check on "100 health score, zero issues": Ahrefs Site Audit's Health Score is a weighted composite across dozens of checks, and a small number of them depend on things outside application code — third-party embeds, external backlinks pointing at old URLs, DNS/CDN/TLS configuration, or issues Ahrefs flags on pages the business intentionally excludes from indexing. The realistic, honestly-achievable target is: 0 Errors, 0 Warnings on everything within the codebase's control, and a documented, reviewed justification for any Notice-level item that cannot be fixed in code. Treat "100" as the aspirational ceiling, not a pass/fail gate the agent should silently force by, e.g., deleting pages or blocking Ahrefs' crawler.

## Environment & Access — complete before Phase 1

The agent cannot safely execute this playbook without the following. Fill in before starting:

- Repository: [repo URL / path, default branch, PR or direct-commit policy]

- Stack: [CMS / framework / static site generator / templating engine used to render <link rel="alternate" hreflang> tags]

- Environments: [staging URL, production URL, how to deploy to staging, who approves prod deploys]

- Locale routing: [how /en/ and /es/ prefixes are generated — routes, middleware, or CMS locale field]

- Ahrefs access: [API key for re-crawling, or manual re-export cadence and who performs it]

- Other validators: [Google Search Console property, Screaming Frog license/config, Lighthouse CI setup]

- Rollback: [how to revert a deploy; backup strategy for content/redirect config]

## Global Rules

- Work one phase at a time. Do not start Phase N+1 until Phase N's completion report is reviewed and accepted.

- Validate before proceeding — re-run the relevant tool (Ahrefs, Screaming Frog, GSC, Lighthouse) after each phase, not just at the end.

- No unrelated changes — a phase touching hreflang tags must not also touch canonical tags, copy, or styling.

- Back up / branch before modifying — every phase's changes live in their own commit or PR, never mixed with another phase.

- Never silently suppress an issue (noindex-ing a page, blocking a crawler, disabling a check) to make a health score look better. Suppression is only acceptable when it is the correct SEO fix and must be called out explicitly in the completion report.

- When a fix requires a business decision (e.g., which URL should be canonical, whether a locale-root page should exist at all), stop and flag for human review rather than guessing.

## Confirmed Issue Inventory — Baseline

This is the full, current Ahrefs Site Audit issue list for the site, supplied directly by the client (not a sample). 3,672 flagged issue instances across 25 issue types. Some pages appear in more than one row (e.g. a page can be both "not indexable" and have "links to redirect"), so this is not a unique-page count — treat it as the checklist the agent clears phase by phase. Every row's target is 0.

| Category | Confirmed issue | Pages affected |
| --- | --- | --- |
| Indexability | Nofollow page | 3 |
| Indexability | Noindex page | 3 |
| Indexability | Canonical from HTTP to HTTPS | 190 |
| Indexability | Noindex and nofollow page | 3 |
| Links (indexable pages) | Page has links to redirect | 38 |
| Links (indexable pages) | Page has nofollow and dofollow incoming internal links | 200 |
| Links (indexable pages) | Page has only one dofollow incoming internal link | 102 |
| Links (not indexable pages) | Page has nofollow and dofollow incoming internal links | 100 |
| Links (not indexable pages) | Page has only one dofollow incoming internal link | 53 |
| Links (not indexable pages) | Page has links to redirect | 19 |
| Links (not indexable pages) | Page has nofollow outgoing internal links | 3 |
| Redirects | 3XX redirect | 200 |
| Redirects | Redirect chain | 2 |
| Redirects | HTTP to HTTPS redirect | 1 |
| Content (indexable pages) | Meta description too short | 90 |
| Content (not indexable pages) | Meta description too short | 42 |
| Localization | Hreflang annotation invalid | 380 |
| Localization | Hreflang to redirect or broken page | 380 |
| Localization | More than one page for same language in hreflang | 380 |
| Localization | Page referenced for more than one language in hreflang | 380 |
| Localization | HTML lang attribute invalid | 190 |
| Usability & performance | Slow page | 34 |
| Sitemaps | Page in multiple sitemaps | 378 |
| Other | Pages to submit to IndexNow | 378 |
| Other | Structured data has Google rich results validation error | 123 |
| TOTAL |  | 3672 |

Three counts line up with the Phase 4 hreflang findings and are worth investigating together rather than as isolated fixes: "Canonical from HTTP to HTTPS" (190), "HTML lang attribute invalid" (190), and "Page in multiple sitemaps" (378, close to the 380 hreflang-affected URLs). These all match the same 190-group / 380-URL locale pattern as the hreflang defect. Before fixing each independently, the agent should check whether the same templating bug (duplicate render loop, and the unprefixed-URL/redirect confusion described in Phase 4) is the common root cause — one fix may resolve several of these rows at once. Confirm with evidence in the completion report either way.

# Phase 1 — Audit

Objective: establish a single, current inventory of the site's URLs and their technical SEO state before any code changes. No fixes happen in this phase.

### Tasks

- Full crawl inventory: URL, HTTP status, indexability, canonical target, hreflang set, robots directives, sitemap presence, internal inlink count.

- Cross-reference the current Ahrefs Site Audit export against a fresh Screaming Frog crawl — flag any discrepancies for manual review before trusting either dataset.

- Produce one row per URL in a shared audit sheet; do not summarize away individual broken URLs.

- Do not change code in this phase.

### STOP HERE — Do not begin the next phase until this phase is complete

Produce a completion report containing:

- Files modified (full paths, diff summary)

- Rules implemented (reference the numbered tasks above)

- Number of issues fixed, broken down by Ahrefs issue name

- Remaining issues, if any, with the reason they remain open

- Validation results proving the phase is complete (tool output, not a claim)

- Any blockers requiring manual/human review

- Tests performed and their results

- Exact commands executed

- Confirmation that no files outside this phase's scope were modified

# Phase 2 — URL Architecture

Objective: every internal path resolves in one hop to a 200 page.

| Ahrefs Issue (Errors / Warnings / Notices) | Severity | Playbook Action |
| --- | --- | --- |
| 4XX page | Error | Fix or remove the broken link/route; confirm intended destination |
| Redirect chain / loop | Error | Collapse to a single redirect straight to the final 200 URL |
| Internal link to a redirect | Warning | Repoint the link to the final destination URL |
| HTTP page linked from HTTPS page | Warning | Update the link to HTTPS |
| Inconsistent trailing slash / case | Notice | Normalize via one redirect rule + template fix so new links are correct at the source |

### Confirmed volume (current export)

| Category | Confirmed issue | Pages affected |
| --- | --- | --- |
| Links (indexable pages) | Page has links to redirect | 38 |
| Links (not indexable pages) | Page has links to redirect | 19 |
| Redirects | 3XX redirect | 200 |
| Redirects | Redirect chain | 2 |
| Redirects | HTTP to HTTPS redirect | 1 |

### Tasks

- Redirect chain (2 pages): collapse each chain to a single redirect straight to the final 200 URL.

- 3XX redirect (200 pages, informational): confirm none of these 200 redirecting URLs are linked internally, canonicalized to, listed in a sitemap, or used as a hreflang target — those are separate rows below/elsewhere and must point at the final URL instead.

- Page has links to redirect (38 indexable + 19 not-indexable = 57 pages): update every internal link found on these pages to point directly at the final 200 destination instead of the redirect.

- HTTP to HTTPS redirect (1 page): verify this is an expected scheme-upgrade redirect, not a broken/legacy link; fix the source link to HTTPS directly if it's internal.

- Normalize trailing slash and locale-prefix handling in the routing layer, not per-page — this must be fixed once, centrally.

### STOP HERE — Do not begin the next phase until this phase is complete

Produce a completion report containing:

- Files modified (full paths, diff summary)

- Rules implemented (reference the numbered tasks above)

- Number of issues fixed, broken down by Ahrefs issue name

- Remaining issues, if any, with the reason they remain open

- Validation results proving the phase is complete (tool output, not a claim)

- Any blockers requiring manual/human review

- Tests performed and their results

- Exact commands executed

- Confirmation that no files outside this phase's scope were modified

# Phase 3 — Canonicals

Objective: every indexable page declares exactly one, correct, self- or cross-referencing canonical that resolves 200.

| Ahrefs Issue (Errors / Warnings / Notices) | Severity | Playbook Action |
| --- | --- | --- |
| Canonical points to a redirect | Error | Point canonical directly at the final 200 URL |
| Canonical points to 4XX/5XX | Error | Fix the canonical target or the target page |
| Missing canonical | Warning | Add a self-referencing canonical |
| Multiple conflicting canonicals | Warning | Remove duplicates; keep one canonical tag per page |
| Cross-language canonical | Error | Each locale must canonicalize to itself, never to another language version |

### Confirmed volume (current export)

| Category | Confirmed issue | Pages affected |
| --- | --- | --- |
| Indexability | Canonical from HTTP to HTTPS | 190 |

### Tasks

- Canonical from HTTP to HTTPS (190 pages): the canonical tag currently points at an http:// URL while the page itself is served over https:// (or vice versa) — update the canonical to match the site's enforced scheme (https://) exactly. Check whether these 190 pages are the same 190 pages behind the Phase 4 hreflang defect and the Phase 7 HTML lang defect before treating as unrelated (see baseline note above).

- Every indexable page gets one self-referencing canonical (unless it is an intentional duplicate, in which case canonical points to the preferred version — flag these for review).

- Never canonicalize /es/ to /en/ or vice versa — that is a hreflang job, not a canonical job.

- Verify canonical targets return 200 after the Phase 2 redirect cleanup.

### STOP HERE — Do not begin the next phase until this phase is complete

Produce a completion report containing:

- Files modified (full paths, diff summary)

- Rules implemented (reference the numbered tasks above)

- Number of issues fixed, broken down by Ahrefs issue name

- Remaining issues, if any, with the reason they remain open

- Validation results proving the phase is complete (tool output, not a claim)

- Any blockers requiring manual/human review

- Tests performed and their results

- Exact commands executed

- Confirmation that no files outside this phase's scope were modified

# Phase 4 — Hreflang — confirmed findings from crawl export

Objective: fix the two systemic hreflang defects confirmed across 100% of the exported groups, then verify.

This phase is pre-scoped from real data, not generic guidance. The hreflang-annotation export (380 rows) shows every single one of the 190 language groups on the site has the identical pair of defects below. This is a templating bug, not 190 separate content problems — fix it once in the template/component that emits hreflang tags, then re-crawl to confirm all 190 groups clear at once.

### Confirmed volume (current Ahrefs Site Audit export)

| Category | Confirmed issue | Pages affected |
| --- | --- | --- |
| Localization | Hreflang annotation invalid | 380 |
| Localization | Hreflang to redirect or broken page | 380 |
| Localization | More than one page for same language in hreflang | 380 |
| Localization | Page referenced for more than one language in hreflang | 380 |
| Localization | HTML lang attribute invalid | 190 |

The four Localization rows above (each 380) map directly to Findings 1 and 2 below. "HTML lang attribute invalid" (190) affects the same population size as the hreflang groups — confirm during the fix whether the same unprefixed/duplicate-template defect is setting the wrong or missing <html lang> value, since that would let one fix close both this row and Phase 7's lang-attribute task together.

### Finding 1 — Duplicate hreflang annotations (190/190 groups, 100%)

Every hreflang group emits each alternate-language link twice in a row (5 total link entries where 2–3 unique URLs are expected). Example (group id 5927611169620563282):

- en URL — emitted twice

- es URL — emitted twice

- unprefixed URL — emitted once, returning 307 (see Finding 2)

This is what triggers both "One page is linked for more than one language" and "More than one page is linked for the same language" on every affected URL.

- Fix: locate the component/partial that renders <link rel="alternate" hreflang="..."> tags and remove the duplicate emission — it is almost certainly looping over the locale list twice (e.g., once for the tags and once for an og:locale:alternate or JSON-LD block using the same loop, or a partial being included twice in <head>).

### Finding 2 — Unprefixed root URL included as a hreflang alternate, resolving 307 (190/190 groups, 100%)

Every group's hreflang set includes a third URL with no /en/ or /es/ prefix (e.g. www.kinexisdigital.com/industries/financial-services/insurance), and that URL returns HTTP 307 rather than 200. This is what triggers "Some pages are not returning 200 status code" and contributes to "Incorrect value" on every group.

This unprefixed URL is almost certainly a locale-detection redirect (mid-dleware sends the visitor to /en/ or /es/ based on browser language) that is being mistakenly included in the hreflang tag set instead of being excluded from it.

- Fix — requires one decision from the business/SEO owner, flag for review:

  - Option A (usually correct): remove the unprefixed URL from hreflang annotations entirely. Hreflang should only ever point at pages that return 200 directly — never at a redirector. The /en/ and /es/ URLs remain reciprocal alternates of each other.

  - Option B: if the unprefixed URL is meant to serve as the x-default target for visitors with no matching locale, it must itself return 200 with real content (not a redirect), and be explicitly tagged hreflang="x-default" rather than being silently folded into the en/es set.

Note: this export does not capture the literal hreflang language-code attribute values (only URLs and their status codes), so the agent must inspect actual page source to confirm current x-default usage before choosing between Option A and B.

### Tasks

- 1. Inspect the hreflang-rendering template/component; identify why each alternate is emitted twice; remove the duplicate render path.

- 2. Get a decision (Option A or B above) on the unprefixed URL from the SEO/business owner; implement accordingly.

- 3. Confirm reciprocity: /en/X must list /es/X as an alternate and vice versa, exactly once each.

- 4. Re-crawl (Ahrefs re-crawl or fresh export) and confirm all 190 groups now show 2 unique links (en+es) or 3 with a correctly-implemented 200 x-default — zero groups with duplicate or non-200 entries.

- 5. Spot-check the two non-indexable pages found in the export (/en/lead-magnet, /es/lead-magnet) — confirm whether they should be indexable or should be excluded from hreflang entirely.

### STOP HERE — Do not begin the next phase until this phase is complete

Produce a completion report containing:

- Files modified (full paths, diff summary)

- Rules implemented (reference the numbered tasks above)

- Number of issues fixed, broken down by Ahrefs issue name

- Remaining issues, if any, with the reason they remain open

- Validation results proving the phase is complete (tool output, not a claim)

- Any blockers requiring manual/human review

- Tests performed and their results

- Exact commands executed

- Confirmation that no files outside this phase's scope were modified

# Phase 5 — Indexability

Objective: every page intended to rank is index,follow; nothing else leaks into the index.

| Ahrefs Issue (Errors / Warnings / Notices) | Severity | Playbook Action |
| --- | --- | --- |
| Noindex page that should be indexable | Error | Remove accidental noindex (meta robots or X-Robots-Tag header) |
| Nofollow on internal links | Warning | Remove unless deliberately sculpting crawl budget — document if kept |
| robots.txt blocks an indexable page | Error | Update robots.txt disallow rules |
| Indexable page missing from sitemap | Warning | Add to sitemap in Phase 9 |

### Confirmed volume (current export)

| Category | Confirmed issue | Pages affected |
| --- | --- | --- |
| Indexability | Nofollow page | 3 |
| Indexability | Noindex page | 3 |
| Indexability | Noindex and nofollow page | 3 |

### Tasks

- Nofollow page (3), Noindex page (3), Noindex and nofollow page (3): these are small, specific sets — pull the exact URLs from the Ahrefs export (not re-derived) and check each individually. Do not batch-remove; confirm per URL whether the directive is accidental (fix) or intentional, e.g. a thank-you or internal utility page (keep, and document why).

- Diff current meta robots / X-Robots-Tag against the intended state per URL from Phase 1's audit sheet.

- Confirm robots.txt isn't blocking any URL that should be indexable.

### STOP HERE — Do not begin the next phase until this phase is complete

Produce a completion report containing:

- Files modified (full paths, diff summary)

- Rules implemented (reference the numbered tasks above)

- Number of issues fixed, broken down by Ahrefs issue name

- Remaining issues, if any, with the reason they remain open

- Validation results proving the phase is complete (tool output, not a claim)

- Any blockers requiring manual/human review

- Tests performed and their results

- Exact commands executed

- Confirmation that no files outside this phase's scope were modified

# Phase 6 — Internal Linking

Objective: every important page is reachable and reasonably well-linked internally.

### Confirmed volume (current export)

| Category | Confirmed issue | Pages affected |
| --- | --- | --- |
| Links (indexable pages) | Page has nofollow and dofollow incoming internal links | 200 |
| Links (indexable pages) | Page has only one dofollow incoming internal link | 102 |
| Links (not indexable pages) | Page has nofollow and dofollow incoming internal links | 100 |
| Links (not indexable pages) | Page has only one dofollow incoming internal link | 53 |
| Links (not indexable pages) | Page has nofollow outgoing internal links | 3 |

### Tasks

- Page has only one dofollow incoming internal link (102 indexable + 53 not-indexable = 155 pages): add contextual internal links from related pages so each reaches at least 3 dofollow incoming links. Prioritize the 102 indexable pages first — these are the ones that need internal link equity to rank.

- Page has nofollow and dofollow incoming internal links (200 indexable + 100 not-indexable = 300 pages): audit why some inlinks to these pages are nofollow — if there's no deliberate crawl-budget reason, change them to dofollow for consistency.

- Page has nofollow outgoing internal links (3, not-indexable pages only): remove nofollow from internal links on these 3 pages unless there is a documented reason to sculpt crawl budget away from their targets.

- Remove rel=nofollow from internal links generally (external/sponsored/UGC links are out of scope here).

- Identify and fix orphan pages (0 internal inlinks) from the Phase 1 inventory — not explicitly counted in the Ahrefs export above, so cross-check against the Phase 1 audit sheet.

- Ensure 3–10 contextual incoming links to priority pages (define "priority" using the URL list the business supplies, not a guess).

### STOP HERE — Do not begin the next phase until this phase is complete

Produce a completion report containing:

- Files modified (full paths, diff summary)

- Rules implemented (reference the numbered tasks above)

- Number of issues fixed, broken down by Ahrefs issue name

- Remaining issues, if any, with the reason they remain open

- Validation results proving the phase is complete (tool output, not a claim)

- Any blockers requiring manual/human review

- Tests performed and their results

- Exact commands executed

- Confirmation that no files outside this phase's scope were modified

# Phase 7 — Metadata & HTML

Objective: titles, meta descriptions, H1s, and the lang attribute are correct and unique.

| Ahrefs Issue (Errors / Warnings / Notices) | Severity | Playbook Action |
| --- | --- | --- |
| Duplicate title tag | Warning | Rewrite so each indexable page has a unique, descriptive title |
| Duplicate meta description | Warning | Rewrite per page; do not template identical copy across pages |
| Missing/multiple H1 | Warning | Exactly one H1 per page, matching page intent |
| Incorrect HTML lang attribute | Warning | <html lang="en"> on /en/ pages, lang="es" on /es/ pages |

### Confirmed volume (current export)

| Category | Confirmed issue | Pages affected |
| --- | --- | --- |
| Localization | HTML lang attribute invalid | 190 |

Note: "Meta description too short" doesn't appear in the table above because it's filed under Content in the Ahrefs export, not Metadata — listed separately below.

| Category | Confirmed issue | Pages affected |
| --- | --- | --- |
| Content (indexable pages) | Meta description too short | 90 |
| Content (not indexable pages) | Meta description too short | 42 |

### Tasks

- Meta description too short (90 indexable + 42 not-indexable = 132 pages): rewrite each to a genuinely descriptive 120–155 character summary of that specific page — do not pad a short description with filler just to hit a character count. Prioritize the 90 indexable pages.

- HTML lang attribute invalid (190 pages, shared with Phase 4): set <html lang="en"> on /en/ pages and lang="es" on /es/ pages. Fix in the same pass as the Phase 4 template fix if the root cause is shared — see the Phase 4 note.

- Fix duplicate title tags, duplicate meta descriptions, and missing/multiple H1s per the issue table above.

### STOP HERE — Do not begin the next phase until this phase is complete

Produce a completion report containing:

- Files modified (full paths, diff summary)

- Rules implemented (reference the numbered tasks above)

- Number of issues fixed, broken down by Ahrefs issue name

- Remaining issues, if any, with the reason they remain open

- Validation results proving the phase is complete (tool output, not a claim)

- Any blockers requiring manual/human review

- Tests performed and their results

- Exact commands executed

- Confirmation that no files outside this phase's scope were modified

# Phase 8 — Structured Data

Objective: all structured data validates and reflects on-page content.

### Confirmed volume (current export)

| Category | Confirmed issue | Pages affected |
| --- | --- | --- |
| Other | Structured data has Google rich results validation error | 123 |

### Tasks

- Structured data has Google rich results validation error (123 pages): pull the specific error type per template from the Ahrefs export or Rich Results Test, fix at the schema/template level — 123 pages sharing a template-level bug is far more likely than 123 unrelated hand-authored errors.

- Run Google Rich Results Test / schema.org validator across templates (not every URL individually — fix at the template level).

- Fix errors first, then warnings; confirm structured data values match visible page content (no mismatched or fabricated fields).

### STOP HERE — Do not begin the next phase until this phase is complete

Produce a completion report containing:

- Files modified (full paths, diff summary)

- Rules implemented (reference the numbered tasks above)

- Number of issues fixed, broken down by Ahrefs issue name

- Remaining issues, if any, with the reason they remain open

- Validation results proving the phase is complete (tool output, not a claim)

- Any blockers requiring manual/human review

- Tests performed and their results

- Exact commands executed

- Confirmation that no files outside this phase's scope were modified

# Phase 9 — XML Sitemaps & Search Engine Notification

Objective: sitemaps contain exactly the set of canonical, 200, indexable URLs — nothing else — and are actively pushed to search engines.

### Confirmed volume (current export)

| Category | Confirmed issue | Pages affected |
| --- | --- | --- |
| Sitemaps | Page in multiple sitemaps | 378 |
| Other | Pages to submit to IndexNow | 378 |

### Tasks

- Page in multiple sitemaps (378 pages): identify why — most likely each locale is being written into more than one sitemap file (e.g. a combined sitemap plus a per-locale sitemap, or the same duplicate-loop bug from Phase 4). Each URL should appear in exactly one sitemap. This count (378) is close enough to the 380 hreflang-affected URLs that it should be checked against the same root cause before treating as separate.

- Exclude redirects, 4XX/5XX, and noindex pages from all sitemaps.

- Include every indexable 200 canonical URL, especially any added back in Phase 5.

- Confirm sitemap is referenced in robots.txt and submitted in Google Search Console.

- Pages to submit to IndexNow (378 pages): once the sitemap is corrected (task above), submit the finalized, deduplicated URL list to IndexNow so Bing/other participating engines pick up the fixes quickly. Do this after, not before, the sitemap and URL fixes land — submitting a URL list that still contains the duplicate/incorrect entries wastes the notification.

### STOP HERE — Do not begin the next phase until this phase is complete

Produce a completion report containing:

- Files modified (full paths, diff summary)

- Rules implemented (reference the numbered tasks above)

- Number of issues fixed, broken down by Ahrefs issue name

- Remaining issues, if any, with the reason they remain open

- Validation results proving the phase is complete (tool output, not a claim)

- Any blockers requiring manual/human review

- Tests performed and their results

- Exact commands executed

- Confirmation that no files outside this phase's scope were modified

# Phase 10 — Performance

Objective: Core Web Vitals pass on mobile and desktop for priority templates.

### Confirmed volume (current export)

| Category | Confirmed issue | Pages affected |
| --- | --- | --- |
| Usability & performance | Slow page | 34 |

### Tasks

- Slow page (34 pages): pull the exact 34 URLs from the Ahrefs export and check whether they share a template — fix at that level first before treating any as one-off outliers.

- Run Lighthouse/PageSpeed Insights on one URL per template type (not every URL) to find template-level issues.

- Address the largest-impact items first: image sizing/formats, render-blocking resources, unused JS/CSS, caching headers.

- Re-test after each significant change; performance work has diminishing returns — stop once Core Web Vitals pass, don't over-optimize at the expense of Phase scope.

### STOP HERE — Do not begin the next phase until this phase is complete

Produce a completion report containing:

- Files modified (full paths, diff summary)

- Rules implemented (reference the numbered tasks above)

- Number of issues fixed, broken down by Ahrefs issue name

- Remaining issues, if any, with the reason they remain open

- Validation results proving the phase is complete (tool output, not a claim)

- Any blockers requiring manual/human review

- Tests performed and their results

- Exact commands executed

- Confirmation that no files outside this phase's scope were modified

# Phase 11 — Final Validation

Objective: confirm the cumulative effect of Phases 1–10 across every tool, and produce an honest final report.

### Tasks

- Full re-crawl: Ahrefs Site Audit, Screaming Frog, Google Search Console coverage report, Lighthouse, Rich Results Test, W3C HTML validator.

- Target: every row in the Confirmed Issue Inventory baseline (3,672 flagged instances across 25 issue types) at 0, and 0 Errors/Warnings on any new issue types Ahrefs surfaces on re-crawl.

- For any remaining Notice-level item or any item outside code's control (third-party scripts, external backlinks, infrastructure/DNS/CDN, business-decision exclusions), list it explicitly with the reason it's out of scope — do not hide it.

- Report the final Ahrefs Health Score alongside the itemized list above so the number is understood in context, not treated as the only signal of success.

### STOP HERE — Do not begin the next phase until this phase is complete

Produce a completion report containing:

- Files modified (full paths, diff summary)

- Rules implemented (reference the numbered tasks above)

- Number of issues fixed, broken down by Ahrefs issue name

- Remaining issues, if any, with the reason they remain open

- Validation results proving the phase is complete (tool output, not a claim)

- Any blockers requiring manual/human review

- Tests performed and their results

- Exact commands executed

- Confirmation that no files outside this phase's scope were modified

# Appendix A — Hreflang Audit Data Summary

Source file: kinexisdigital_01-jul-2026_hreflang-annotation export, 380 rows.

- Unique affected URLs: 380 (190 en/es page pairs)

- Hreflang groups analyzed: 190 — 100% show both Finding 1 and Finding 2 from Phase 4

- Every group's hreflang set: 5 link entries / 3 unique URLs (en ×2, es ×2, unprefixed ×1)

- The unprefixed URL in every group returns HTTP 307

- 2 URLs flagged non-indexable within the affected set: /en/lead-magnet and /es/lead-magnet — confirm intended state in Phase 4/5

Because the defect is identical across all 190 groups, the agent should treat this as one template-level fix (Phase 4, Findings 1–2) rather than 190 individual page edits. Re-exporting the Ahrefs hreflang report after the fix should show the count drop from 380 affected rows to 0 in a single pass.

# Appendix B — Ahrefs Issue Taxonomy → Phase Map

Use this to translate a raw Ahrefs Site Audit issue name into which phase owns fixing it. Not exhaustive — treat any issue not listed here as belonging to the phase whose objective most closely matches it, and flag genuinely new categories for human triage.

| Ahrefs Issue | Owning Phase |
| --- | --- |
| 4XX page / broken link | Phase 2 |
| Redirect chain / redirect loop | Phase 2 |
| Page has only one internal link / orphan page | Phase 6 |
| Canonical points to redirect or non-indexable page | Phase 3 |
| Missing canonical / multiple canonicals | Phase 3 |
| Hreflang: incorrect value / missing return link / no 200 | Phase 4 |
| Hreflang: missing x-default | Phase 4 |
| Page has noindex / blocked by robots.txt | Phase 5 |
| Nofollow internal links | Phase 6 |
| Duplicate title / meta description / missing H1 | Phase 7 |
| Incorrect HTML lang attribute | Phase 7 |
| Structured data errors/warnings | Phase 8 |
| Sitemap contains non-canonical/noindex/redirect URLs | Phase 9 |
| Slow page / poor Core Web Vitals | Phase 10 |